## Slide 1: Mission Planning and Course of Action (COA) Development for Crisis Scenarios
Wilbur E. Wolf III
(717) 903-0835 (cell)
Wilbur.Wolf@AquilaSOG.com

## Slide 2: Agenda
Welcome, Intro, and Opening Comments
Mission Planning Overview
Scenario-Based Discussion
Hotwash/AAR
Expectation Management
35 slides in this deck
6 Phases of COA stuff
All goes well, we will make it through slide 29 and we will not cover Phases 5 and 6!

## Slide 3: Introductions – Who We Are
Wilbur Wolf
  Senior Partner, Aquila Strategy and Operations Group
  President, Wolf Creek Associates Consulting
  Director of Marketing, Acclaim Systems, Inc.
  CEO/Chairman of the Board, RiverStewards Blend, Inc.
  Board of Directors – Army War College Foundation, PA National Guard Association, PA Wounded Warriors
  25+ years of training, consulting, and business leadership
  Brigadier General (Retired)
  Husband, Father, Citizen
  “Spare moments” spent gardening, farming, and milling wood!
Aquila Strategy and Operations Group
  Wilbur Wolf, Pat Carpenter, and a handful of other associates
  Leadership and Teamwork – teach, train, coach, and mentor
  Complex Problem/Project/Program Leadership
  Project Rescue – putting problem projects and organizations back on track
  Emergency Preparedness – MCM, SNS, COOP/COG, Active Shooter, and other challenging scenarios – Plan, train, exercise, and evaluate

## Slide 4: Introductions to You
Not enough time and not a great forum for introductions from everyone
Designated MRC/CCDC leaders please introduce yourself and describe your volunteer leadership duties

## Slide 5: Opening Comments
In the face of a crisis, many things that are normal suddenly become NOT NORMAL
In a disaster or crisis situation,…traditional, structured, and detailed planning and coordination are in direct conflict with the need to act quickly
Never (or rarely) do we plan to fail. But, often when the “”S#&% hits the fan” we fail to plan effectively and efficiently
Ready, Aim, Fire…is “almost” always better than Ready, Fire, Aim
Sometimes…Kick the Tire, Light the Fire, First Up is Lead, Brief on Guard !

## Slide 6: Background and References
Civilian Planning
  NIMS and ICS (ICS 201, Incident Action Plan)
  Program/Project Planning and Management (PMP, GANTT, MS Project)
Military Planning
  Deliberate Planning (Military Decision-Making Process/MDMP)
  Contingency/Crisis Action Planning

## Slide 7: Scenarios for this session
Simple – Family vacation time. You are the family head of household. You and your family are in Philadelphia and you are going to vacation in Erie PA (about as far apart as you can get in PA). Plan how you will get there and back.
Complex – C19 MCM Mission. You a volunteer leader of the CCDC. You are tasked to form, organize, train, deploy, operate, and redeploy a team of CCDC volunteers to operate a Public Point of Dispensing for C19 vaccine near St. Marys Pennsylvania…beginning in 96 hours.

## Slide 8: Intro to Crisis Action Planning
Characteristics of a Crisis and Crisis Action Planning
Imperatives in Crisis Action Planning
6 Phase Crisis Action Planning Process
  Receipt of Mission
  Mission Analysis
  Course of Action (COA) Development
  COA Assessment and Selection
  Execution Preparation
  Execution

## Slide 9: Time-Limited Planning
Detailed vs. Expedited Planning Process
When you have the time…almost always it is better to do more detailed planning
Characteristics of Crisis Action Planning
  Reduced
    Timeline
    Details in the Plan
    Discussion
  Increased
    Risk
    Directives – more “tell” less “ask”
    Parallel/Simultaneous actions and operations

## Slide 10: Characteristics of the “Typical” Crisis
Rapid deviation from “Normal”
Often requires a response that is somewhat or dramatically different from prior planning
Time is of the essence
Resources may be (at least initially) limited
Loss of ordinary tools like communications, transportation, logistics, security, etc.
Significant risk to loss of life
Public panic and general chaos
VUCA – see following slide

## Slide 11: V.U.C.A.
Volatile – rapidly changing and unstable
Uncertain – more unknown than known
Complex – anything but simple
Ambiguous – lacking clarity and definition
The keys to overcoming VUCA
  Able to make decisions and provide guidance with less than perfect information
  Able to assess and make calculated risk decisions
  Ability to provide strong and clear guidance
  Ability to execute crystal clear communications

## Slide 12: Crisis Response Planning Imperatives/Characteristics
Bring Order to the Chaos
Appear calm…even if you are not so on the inside
A “good enough” plan executed on time is far better than a “perfect” plan done too late
Risk (of all types) is increased
More “Telling” and less “Asking”
Effective and Efficient Communications is absolutely essential
Less – “how to do it” and task, condition, and standard
More – “what to achieve”…outcome based execution and “Mission-Type” orders

## Slide 13: The “Art” of Crisis Planning and Leadership
This is when experienced leaders and teams really make a difference!
A leader how has experience in a similar situation
  Can take prudent shortcuts in the process
  Senses how much asking vs. how much telling
A team that has worked together before
  Knows strengths and weaknesses
  Has common basis of understanding
The big risks
  Doing it “like we did before” when the situation is totally different!

## Slide 14: 6 Phase Planning Process
The steps in detailed and crisis-action planning are the same…the difference is in the time available and the level of detail in the process and the plan!
Receipt of Mission
Mission Analysis
Course of Action Development
Course of Action Assessment and Selection
Execution Planning/Rehearsal
Execution

## Slide 15: Phase 1 – Receipt of Mission
Receipt of Mission – Get the mission from higher authority…or, in the absence of higher guidance, you create your own
Ideally, you should get…
  Who
  What
  When
  Where
  Why
Your job is to determine the “How”
Your obligation…
  If you are giving the mission…provide the 5Ws
  If you are receiving/accepting the mission…ensure you get and understand the 5Ws

## Slide 16: Example
Simple – Today is 1 June. Plan the trip to and from Philly to Erie for family vacation departing on 1 July and returning home by 8 July.
  Who - implied is you the HoH
  What – trip from Philly to Erie PA
  When – 1-8 July
  Where – Philly, Erie, and areas in between
  Why – Family vacation

## Slide 17: Example
Complex – Today is 30 June. CCDC forms, organizes, trains, deploys, self-sustains, operates, and redeploys to execute a C19 MCM Vaccine POD at St. Marys High School, St. Marys PA for NTE 96 hours beginning NET 1 July and ending NLT 8 July.
  Who –
  What –
  When –
  Where –
  Why -

## Slide 18: Phase 2 – Mission Analysis
Mission – Understand the Mission given and clarify any gaps!
End-State - Understand and/or ID/describe the successful end-state
Essential Task(s) – Understand the things that you MUST do to achieve the successful end-state
Specified Tasks(s) – ID/Understand specific tasks that you are told you must do
Limitations/Constraints – Things that limit your options in certain ways
Assumptions – you will not know all the answers you need!
Output
  Your Mission Statement – may be verbal first…but then write it down! This is the essential part of “Mission-Based” Orders
  Warning Order and/or Initial Guidance – the heads-up and/or specific things to do right now
  Initial timeline – for both planning and execution
  Requests for Information (RFIs) – things you need to get answered!

## Slide 19: Phase 2 – External Assessment
Gain understanding of the situation. The level of detail varies greatly between detailed and crisis-action planning
Threat/Enemy – the nature of the disaster, threats, contagions, etc.
Environment – the characteristics of where you will be responding including facilities
Time – how much of it you have!

## Slide 20: Phase 2 – Internal Assessment
You – if you are in change…make sure you are ready to take charge. If not, this is the first thing that needs to change!
Your Team – if you have worked together prior, this is pretty easy. If not, you need to do a very quick survey to understand who knows and is good at what!
Tools, Supplies, and Equipment – first do an assessment of what you have, then what you need, then you can develop a base plan based just on that or can go to “higher” to ask for more “stuff”

## Slide 21: Phase 2 - Facts and Assumptions
Facts - What you know
Assumptions – Things that you don’t know but that are or may be important to your planning. To move forward in your planning, you will often have to make determinations about various assumptions…In crisis action planning/response you will often have a lot of these!

## Slide 22: Example – Family Vacation Trip
Mission – Plan the travel from Philly to Erie and return
End-State – Safe and enjoyable trip to and from
Essential Task(s) – All family members get there and back on time and safely
Specified Tasks(s) – Philly to Erie beginning 1 July; Erie to Philly ending 8 July
Limitations/Constraints –
  Travel only in PA
  Air and Rail travel is not permitted
Output
  Your Mission Statement – …
  Warning Order and/or Initial Guidance –
  Initial timeline – for both planning and execution
    1-28 June – Plan and Coordinate
    28-30 June – Prep and Pack
    1 July – Depart
    8 July – Return
    9-10 July – Recovery/AAR 
  RFI(s) –
    Travel time, cost, and/or enjoyment…what is more important
    Earliest departure time on 1 and 8 July
    Required arrival time on 1 and 8 July

## Slide 23: Example – C19 MCM POD
Mission –
End-State –
Essential Task(s) –
Specified Tasks(s) –
Limitations/Constraints –
  1
  2
Output
  Your Mission Statement – …
  Warning Order and/or Initial Guidance –
  Initial timeline – for both planning and execution
    1
    2
    3
    4
    5
  RFI(s)
    1
    2
    3

## Slide 24: Phase 3 – Course of Action (COA) Development
Deciding on the option or options of what you are going to do and how you are going to do it to achieve the Mission.
Leader Input
  Number of COA(s) – less time = fewer COAs
  Directed COA? – if time is VERY limited
  Specific COA Guidance – boss says these things that must be included/considered (or excluded)
  Screening Criteria (See FAS)
  Evaluation Criteria – how you will decide what is best
  Risk Guidance – what aspects of risk are acceptable and what are not
  Timeline – when the COAs must be ready

## Slide 25: Phase 3 – Course of Action (COA) Development
COA Output – the type and level of detail for the COA can vary greatly based upon the time and tools available and the experience of the leader and team
Written Description – good for capturing details but longer to prepare and harder to brief in the end
COA Sketch – can be prepared quickly, easily briefed and understood, less detail
Combination (Story Board) – prepare if time permits. Based upon a picture but with some details in words!
Screening Criteria – consider/apply while developing the COA(s)…throw it out if it doesn’t meet
Evaluation Criteria – applied later

## Slide 26: Sample Story Board – Family Vacation Travel – COA #3
Mission Statement: Family travel from Philly to Erie and Return. Depart on 1 July, Return on 8 July.
Essential Task(s): Safe travel arriving in Erie on 1 July and returning to Philly on 8 July
TASKO
Command:
Primary Driver
Alternate Driver
Navigation
Sustainment
Entertainment
Primary Internal Comms – voice
Primary External Comms:
Cell Phone
Description: Blended Option trip. Outbound trip is longer and scenic and includes a recon of St. Marys PA. Return trip is faster and includes turnpike tolls.

## Slide 27: F.A.S. Test
The FAS Test is typically applied as a SCREENING tool in the planning process
Any Course of Action (COA) must be:
  Feasible – it is realistic that you can execute the plan based upon the situation and your available resources
  Acceptable – the COA is legal, moral, and ethical and likely to be viewed as a “reasonable” solution by other stakeholders
  Suitable – the solution is appropriate to solve the problem at hand

## Slide 28: Phase 4 – Course of Action Assessment, Selection, and Approval
If Multiple COAs under consideration – you compare them to determine which is best based upon previously developed evaluation criteria
Example Evaluation Criteria
  Risk – lower is better
  Speed – quicker is better
  Cost – less is better
  Responder Health and Safety Challenges – less is better
  Simplicity – simple is better
Weighting of Criteria
  Which ones are more/less important
Output – Recommended COA and Decision!

## Slide 29: Sample Evaluation Matrix

## Slide 30: Phase 5 – Execution Planning
Now that you have an Approved Course of Action…
Quick reassessment of
  Higher
  You and your resources
  The threat and the environment
Prepare and issue an order
  Formal Written Order – Best detail, but time consuming to prepare and often not easy to “digest” by the team.
  Graphical Order – picture based…often just refined from the COA sketch
  Story Board Order – COA sketch plus some adjacent written descriptions etc.
  ICS 201 – do it if you have time and is applicable

## Slide 31: Phase 5 – Execution Planning
Rehearse – this is a really good idea…if you have time and especially if your team has not worked closely together previously
  Full Rehearsal – time consuming and most often not feasible during crisis action response
  Simple walk-thru – leader and/or most experienced individual does a quick “beginning to end” pass through the process either physically walking through or by using graphical tools

## Slide 32: Mission Order - Essential Elements
The Mission Order (aka Operations Order) is what you use to capture your plan and communicate it to your team, higher, and to other stakeholders
Mission (Statement including essential task(s))
Endstate (Statement)
Task Organization (Org Chart, Team Configuration, etc.)
Timeline (Beginning to End with major milestones noted)
COA Description (written and/or graphical)
Tasks to Subordinate Elements (Individuals, Groups, Teams, Units, etc.)
Logistics, Supply, and Safety
Communications and Chain of Command

## Slide 33: Phase 6 - Execution
Crisis action leadership - firm direction on “what to do” with maximum flexibility to the team on “how to do it”
Sweat the big stuff…not the small stuff – might not be the way “you” would do it but if it is working…let it be!
Keep distractions and “time robbers” at bay
Use your power and influence to get the things that your team needs!
Leadership “by walking around” is a great technique as long as you are not getting in the way of progress!
The most important thing you can do is to keep your team focused and calm

## Slide 34: Summary
Crisis Action Planning – anything but normal
Leadership – strong, firm, and able to accept risk
The Plan – less than perfect plan prepared and executed on time is better than a 100% plan…too late!
Communication – clear, direct, and timely!
Bottom Line…do “well enough” for “long enough” until you have more resources able to join the effort

## Slide 35: Hot Wash/After Action
What went well?
What did not go well?
What can we change to make this training more effective?

## Slide 36: Aquila SOG
Pennsylvania Service Disabled Veteran Owned Small Business
Seasoned professionals with many years of challenging leadership, military and business experience
Core Services
  Strategic Plan – Formulation and Implementation
  Program/Project – Planning and Leadership
  Project Rescue – Recovery of failing or failed projects and major initiatives
  Leader and Team Development
  Facilitation and Negotiation – finding common ground and resolution in the most challenging circumstances!
  Operational Services and Special Studies – primarily Department of Defense and Government clients
Owners and Senior Partners
  Patrick O. Carpenter – patrick.o.carpenter@AquilaSOG.com
  Wilbur E. Wolf III – wilbur.wolf@AquilaSOG.com
  www.aquilaSOG.com
  717.795.1885 (Office) or 717.903.0835 (Wilbur’s Cell)